## Planning Commission

Planning Division Staff Report

##### DATE:	January 22, 2025

##### TO:	Chairperson and Members of the Planning Commission

##### FROM:	Planning Division

REQUEST:	Time Extension (EXT-001785-2024)

Request for one-year time extensions for a Conditional Use Permit (CUP-018542-2023) for the establishment of a drive-through configuration of a restaurant and for a Development Plan Review (DPR-18543-2023) for the remodel and conversion of an existing 4,400 square foot office building into an eating and drinking establishment, including a 141 square foot addition, at a property located within the Neighborhood Center Segment of the Pomona Corridors Specific Plan.

STAFF RECOMMENDATION

Staff recommends that the Planning Commission approve Time Extension (EXT-001785-2024) granting one-year time extensions for a Conditional Use Permit (CUP-018542-2023) for the establishment of a drive-through configuration of a restaurant and for a Development Plan Review (DPR-18543-2023) for the remodel and conversion of an existing 4,400 square foot office building into an eating and drinking establishment, including a 141 square foot addition, subject to the conditions of PC Resolution Nos. 2023-233 and 2023-234 (Attachments 1 and 2).

EXECUTIVE SUMMARY

The property owner has submitted their first request for one-year time extensions of Conditional Use Permit (CUP-018542-2023) for the establishment of a drive-through configuration of a restaurant and for a Development Plan Review (DPR-18543-2023) for the remodel and conversion of an existing 4,400 square foot office building into an eating and drinking establishment, including a 141 square foot addition. The extension was requested prior to the expirations of the entitlements. Currently, the Applicant is in the permit review process for their building and grading permits and is in the review process for a landscape plan check with the Planning Division. Staff has sufficient evidence to conclude that the Applicant has been pursuing the utilization of the conditional use permit, and therefore an additional one-year time extension is warranted to complete the project. If approved, the expiration dates for Conditional Use Permit (CUP-018542-2023) and Development Plan Review (DPR-018543-2023) will be extended from December 4, 2024, to December 4, 2025.

Property Details

| Address | 110 E. Foothill Boulevard |
| --- | --- |
| Assessor’s Parcel Number (APN) | 8367-001-062 |
| Lot Size | +/- 27,200 SF (+/1 0.62 AC) |
| General Plan Land Place Type | Activity Center and Urban Neighborhood |
| General Plan Transect Zone | T5 (max of 80 du/ac and 6 floors max) and T4-A (max of 70 du/ac and 4 floors max) |
| Zoning District | Neighborhood Center segment of the Pomona Corridors Specific Plan (PCSP) |
| Historic District | N/A |
| Specific Plan | Pomona Corridors Specific Plan (PCSP) |
| City Council District | District 6 |
| Applicant | Gabriela Marks; Marks Architects, Inc. |
| Property Owner | Jack Nourafshan |

PROJECT STATUS AND TIMELINE

On December 4, 2023, the applicant, Gabriela Marks, received City Council approval for Conditional Use Permit (CUP-018542-2023) for the establishment of a drive-through configuration of a restaurant and for a Development Plan Review (DPR-018543-2023) for the remodel and conversion of an existing 4,400 square foot office building into an eating and drinking establishment, including a 141 square foot addition located on a 0.62-acre parcel in the Neighborhood Center segment of the Pomona Corridors Specific Plan at 110 E. Foothill Boulevard.

The Applicant has made the following progress on utilizing this CUP and DPR:

- First submittal on March 14, 2024

- Second submittal on September 16, 2024

- Third submittal on November 6, 2024

On December 1, 2024, the Planning Division received an application for a one-year time extension (Attachment 3) for Conditional Use Permit (CUP-018542-2023) and Development Plan Review (DPR-018543-2023). The purpose of the time extension request is to allow the applicant additional time to complete the plan check review in order to obtain building permits to begin grading and construction.

Staff supports Time Extension (EXT-001785-2024) as the approved use and project plans conform to the development standards of the Neighborhood Center segment of the PCSP at the time of the original approval (Attachments 4). Additionally, the proposed project will remain consistent with the conditions of CC Resolution Nos. 2023-233 and 2023-234. If approved, the expiration dates for Conditional Use Permit (CUP-018542-2023) and Development Plan Review (DPR-018543-2023) will be extended from December 4, 2024, to December 4, 2025.

ATTACHMENTS

- CC Resolution No. 2023-233 (CUP-018542-2023)

- CC Resolution No. 2023-234 (DPR-018543-2023)

- Extension Request Letter from Applicant

- Approved Project Plans

Submitted by: 							Prepared by:

Geoffrey Starns, AICP, AIA, LEED AP					Alan Fortune

Planning Manager 							Associate Planner