## Planning Commission

Planning Division Staff Report

##### DATE:	January 22, 2025

##### TO:	Chairperson and Members of the Planning Commission

##### FROM:	Planning Division

REQUEST:	Time Extension (EXT-000053-2025)

Request for a one-year time extension of Conditional Use Permit (CUP-014649-2020), for the development of a new, seven-story, 57,724 square foot hotel with 90 new guestrooms, one fitness room, and an entry lobby, as an extension of the existing Double Tree Hotel.

STAFF RECOMMENDATION

Staff recommends that the Planning Commission approve Time Extension (EXT-000053-2025) granting a one-year time extension for Conditional Use Permit (CUP-014649-2020), subject to the conditions of PC Resolution No. 22-008 (Attachment 1).

EXECUTIVE SUMMARY

The property owner has submitted their second request for a one-year time extension of Conditional Use Permit (CUP-014649-2020) for the development of a new, seven-story, 57,724 square foot hotel with 90 new guest room, one fitness room, and entry lobby, as an extension of the existing Double Tree Hotel. The extension was requested more than 30 days prior to the expiration. Currently, the Applicant is in the permit review process for their building and grading permits. Staff has sufficient evidence to conclude that the Applicant has been pursuing the utilization of the conditional use permit, and therefore an additional one-year time extension is warranted to complete the project. If approved, the expiration date for Conditional Use Permit (CUP-014649-2020) will be extended from February 23, 2025 to February 23, 2026.

Property Details

| Address | 3101 W. Temple Avenue |
| --- | --- |
| Assessor’s Parcel Number (APN) | 8719-002-016 |
| Lot Size | 172,353 SF (3.96 AC) |
| General Plan Land Place Type | Transit Oriented District: Neighborhood |
| General Plan Transect Zone | T5 (80 du/ac max) |
| Zoning District | TOD1 [MM1-G1-CX1] |
| Historic District | N/A |
| Specific Plan | N/A |
| City Council District | District 5 |
| Applicant | Chloe Liu |
| Property Owner | Danny Wei, Investel One LLC |

PROJECT STATUS AND TIMELINE

On February 23, 2022, the applicant, Chloe Liu, received Planning Commission approval for Conditional Use Permit (CUP-014649-2020), for the development of a new, seven-story, 57,724 square foot hotel with 90 new guestrooms, one fitness room, and an entry lobby, as an extension of the existing Double Tree Hotel located on a 3.96-acre parcel in the C-4 – Highway Commercial Zoning District and SB 330 Overlay at 3101 W. Temple Avenue.

The Applicant has made the following progress on utilizing this CUP:

- First submittal on November 22, 2022

- Second submittal on June 13, 2023

- Third submittal on April 16, 2024

- Fourth submittal on August 5, 2024

On January 14, 2025, the Planning Division received an application for a one-year time extension (Attachment 2) for Conditional Use Permit (CUP-014649-2020). The purpose of the time extension request is to allow the applicant additional time to complete the plan check review in order to obtain building permits to begin grading and construction.

Staff supports Time Extension (EXT-000053-2025) as the approved use and project plans conform to the development standards of the C-4 – Highway Commercial Zoning District with SB330 Overlay at the time of the original approval (Attachments 3). Additionally, the proposed project will remain consistent with the conditions of PC Resolution No. 22-008, and if approved, the expiration date for Conditional Use Permit (CUP-14649-2020) will be extended from February 23, 2025, to February 23, 2026.

ATTACHMENTS

- PC Resolution No. 22-008

- Extension Request Letter from Applicant

- Approved Project Plans

Submitted by: 							Prepared by:

Geoffrey Starns, AICP, AIA, LEED AP					Alan Fortune

Planning Manager 							Associate Planner