## Planning Commission

Planning Division Staff Report

##### DATE:	January 22, 2025

##### TO:	Chairperson and Members of the Planning Commission

##### FROM:	Planning Division

REQUEST:	Extension of Time (EXT 001729-2024)

Request for a one-year time extension for Development Plan Review (DPR 17398-2021), a request to develop a 0.15 acre site with a five-unit residential development with associated on-site improvements including utilities, open space amenities, landscaping, garage parking, solar panels, trash enclosure and lighting. The property is located at 1320 West Second Street in the Urban Neighborhood District 3 of the Pomona Zoning Code.

STAFF RECOMMENDATION

Staff recommends that the Planning Commission approve Time Extension (EXT 001781-2024) granting a one-year time extension for Development Plan Review (DPR-18140-2022) and a one-year time extension for Tentative Tract Map (TRACTMAP-18440-2022), subject to the conditions of approval listed in PC Resolution No. 22-032 and PC Resolution No. 22-033 (Attachment 2 & Attachment 3).

EXECUTIVE SUMMARY

The property owner has submitted a request for a time extension (EXT 001729-2024) for a Development Plan Review (DPR 17398-2021). The project was originally approved on December 14, 2022 and was granted approval for a one-year time extension (EXT-22893-2023) at the December 13, 2023 Planning Commission Meeting which extended the expiration date from December 14, 2023 to December 14, 2024.

The subject Time Extension request (EXT-001729-2024) was submitted on December 11, 2024. Per PC Resolution No. 22-031, the development is eligible for two extensions requests, each for a period of 12-months each. This particular request would qualify as the second and final extension request. This request has been submitted to secure sufficient time to complete the required plan check review which is estimated to be completed well before the proposed extension expiration date of December 14, 2025.

Property Details

| Address | 1320 W. Second Street |
| --- | --- |
| Assessor’s Parcel Number (APN) | 8342-004-002 |
| Lot Size | +/- 0.15 acres |
| General Plan Place Type | Urban Neighborhood |
| General Plan Transect Zone | T-4A: 70 DU/Acre, 4 floors max. |
| Zoning District | Urban Neighbor District 3 |
| Historic District | N/A |
| Specific Plan | N/A |
| City Council District | District 2 – Victor Preciado |
| Applicant | Ezequiel Olvera |
| Property Owner | Ezequiel Olvera |

PROJECT STATUS AND TIMELINE

- December 14, 2022: DPR approved for the development of 5 residential units.

- November 28, 2023:  One-year extension requested (1st Extension).

- December 13, 2023: Extension granted for a period of 12-months. New expiration becomes December 14, 2024.

- December 11, 2024: One-year extension requested (2nd Extension).

- January 22, 2025: Extension reviewed by Planning Commission. If approved, PC Resolution No. 23-031 will receive a new expiration date of December 14, 2025.

Staff expects the project to be completed within the timeline of a one-year extension. If the Applicant is unable to complete the project, the rights and privileges granted by PC Resolution No. 23-031 will become null and void.

Attachments

- PC Resolution No. 23-031

- Approved Project Plans

Submitted by: 							Prepared by:

Geoffrey Starns, AICP, AIA, LEED AP					Carlos Molina

Planning Manager 							Associate Planner